| Tag No: «Name» - «Description» |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Subsystem: «ProcessBreakdownIdentifier» - «ProcessBreakdownName» |  |  |  |  |  |
| Manufacturer. | «ManufacturerName» |  |  | Model No. | «OEMPartNumber» |
| Field to record Serial No. | «SerialNumber» |  |  |  |  |
| Drawing No. | «DocumentList» |  |  | Task No. | «TaskName» |
| Additional Information. | «Comments» |  |  |  |  |
| Crane Bridge/Davit Manufacturer |  |  |  |  |  |
| Design Reg. Number |  |  |  |  |  |
| Hoist Manufacturer |  |  |  |  |  |
| Hoist Model |  |  |  |  |  |
| Hoist Capacity |  | Main: | Aux: |  |  |
| Total Lift |  | Main: | Aux: |  |  |
| Centre to Centre Span (Runway Rails) |  | m |  |  |  |
| Centre to Centre Building Columns |  | m |  |  |  |
| Length of Rails |  | m |  |  |  |
| Crane rail size |  | kg/m |  |  |  |

| Item | Description | OK | N/A | Punch |
| --- | --- | --- | --- | --- |
|  | Inspect all components and confirm they are free from damage. |  |  |  |
|  | Confirm installation is checked against design drawings, including MA-0000-S-1005 and all supplied vendor information. |  |  |  |
|  | Confirm materials of construction are as per project specification and design drawings. |  |  |  |
|  | Confirm all structural bolted connections are tensioned correctly and structural bolt tension documents completed. |  |  |  |
|  | Inspect long travel rails and confirm installation meets design specification, attach survey results. |  |  |  |
|  | Confirm rail clips installed and torqued as per OEM instructions and adjusted. |  |  |  |
|  | Confirm rail splices and fishplates installed as per supplier installation instructions and drawings. |  |  |  |
|  | Confirm tie-back assemblies installed as per design requirements. |  |  |  |
|  | Confirm all crane wheel and rail alignments and levels against drawings and vendor specifications with survey report attached. |  |  |  |
|  | Confirm all travel wheels have contact with the rail. |  |  |  |
|  | Inspect crane hooks & sheaves and ropes for any damage. |  |  |  |
|  | Confirm crane hook safety catch operates and springs back closed. |  |  |  |
|  | Confirm end stops and buffers are installed in accordance with the drawings and manufacturer’s instructions. |  |  |  |
|  | Confirm buffer metering pin is installed as per engineering and OEM requirements. |  |  |  |
|  | Confirm rail scraper blocks installed and freely move up and down. |  |  |  |
|  | Confirm full travel zone has been checked and is clear of any obstructions in the path of travel. |  |  |  |
|  | Confirm maintenance access platform is as per design & suited to requirements and gates self-close and locked. |  |  |  |
|  | Confirm guarding is installed correctly & secure. |  |  |  |
|  | Confirm WLL Painted on crane beams as per MA-0000-S-1005 and AS Standards. |  |  |  |
|  | Confirm Classified Plant identification of data plate, design registration number and equipment number is marked on the machine as per EP-A003 Classified Plant Management Procedure. |  |  |  |
|  | Confirm all rails have been thoroughly inspected for debris prior to being put into service. |  |  |  |
|  | Confirm all painting and surface protection has been completed as per SS-P118 and all touch up painting has been completed. |  |  |  |
|  | Confirm verified and approved as-built ‘Red line” drawings are attached, witnessed by the engineer and approved for official transmittal. |  |  |  |
|  | Confirm nameplate photo attached. |  |  |  |
|  | Confirm all outstanding items have been listed with photo evidence, punch list number assigned and recorded. |  |  |  |
|  | Confirm all identification and signage is installed as per design drawings and project specifications. |  |  |  |
|  | Confirm all OEM inspection check sheets completed and attached. (M1.099) |  |  |  |
|  | Confirm crane structural document S1.006 has been completed, witnessed and approved. |  |  |  |

| COMMENTS, OBSERVATIONS & ATTACHMENTS (Complete a Punchlist Form and attach if any of the checks above marked as “Punch”) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| COMPLETED |  |  |  |  |  |
| I hereby confirm the work has been completed in accordance with Contract specified drawings, specifications & standards. |  |  |  |  |  |
| PERFORMED BY CONTRACTOR: |  | REVIEW BY SUPERVISOR/LEAD ENGINEER: |  | EPCM ACCEPTED BY: |  |
| Signature: |  | Signature: |  | Signature: |  |
| Name: |  | Name: |  | Name: |  |
| Title: |  | Title: |  | Title: |  |
| Date: |  | Date: |  | Date: |  |