| Tag No. «Name» - «Description» |  |  |  |  |
| --- | --- | --- | --- | --- |
| Subsystem: «ProcessBreakdownIdentifier» - «ProcessBreakdownName» |  |  |  |  |
| Manufacturer. | «ManufacturerName» | Model No. |  | «OEMPartNumber» |
| Field to record Serial No. | «SerialNumber» |  |  |  |
| Drawing No. | «DocumentList» | Task No. | «TaskName» |  |
| Additional Information: | «Comments» |  |  |  |

| - SCRUBBER |  | - MOTOR |  | - GEARBOX |  |
| --- | --- | --- | --- | --- | --- |
| Manufacturer |  | Manufacturer |  | Manufacturer |  |
| Model |  | Model |  | Model |  |
| Serial Number |  | Serial Number |  | Serial Number |  |

- LUBRICATION

| EQUIPMENT | MANUFACTURER | TYPE/ GRADE | QUANTITY |
| --- | --- | --- | --- |
|  |  |  | L |
|  |  |  | L |
|  |  |  | L |
|  |  |  | L |
|  |  |  | L |

| Item | Description | OK | N/A | Punch |
| --- | --- | --- | --- | --- |
|  | Confirm installation is in accordance with the design drawings & manufacturer’s instructions. |  |  |  |
|  | Confirm a thorough visual inspection has been undertaken to check for any damage. |  |  |  |
|  | Confirm the scrubber drive gear, trunnion rollers and all bearings have been aligned correctly, alignment reports have been completed, witnessed and attached. |  |  |  |
|  | Confirm direction of rotation marked on both gearbox & drive (non-drive end). |  |  |  |
|  | Confirm all structural and drive bolts have been tensioned correctly. |  |  |  |
|  | Confirm all liners and lifters have been inspected, are located correctly and all bolt tensions have been checked and marked. |  |  |  |
|  | Confirm all lubrication first fills have been carried out, samples taken and results attached. |  |  |  |
|  | Confirm all pipe work and hosing has been flushed/pigged, clear of debris, treated & correctly installed. |  |  |  |
|  | Confirm all grease points are accessible or have remote lines reporting to a manifold and labelled as per design specification. |  |  |  |
|  | Confirm all pipe work is adequately supported. |  |  |  |
|  | Confirm rollout feed chute is installed correctly, all liners are fitted and bolts tensioned correctly and there is no clash with structure or scrubber. |  |  |  |
|  | Confirm scrubber discharge launder is installed as per design drawings and there is no clash with scrubber. |  |  |  |
|  | Confirm all guarding installed as per design drawings and project specification & correctly secured. |  |  |  |
|  | Confirm all doors & access panels shut & secured. |  |  |  |
|  | Confirm all moving parts clear of all structure, guards & other equipment. |  |  |  |
|  | Confirm all safety equipment & protection devices installed in accordance with the design drawings and manufacturer’s instructions. |  |  |  |
|  | Confirm all debris & waste material removed from area. |  |  |  |
|  | Confirm vendor ITR (M1.099) has been completed and is attached. |  |  |  |
|  | Confirm all identification and signage is installed as per design drawings and project specifications. |  |  |  |

| COMMENTS, OBSERVATIONS & ATTACHMENTS (Complete a Punchlist Form and attach if any of the checks above marked as “Punch”) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| COMPLETED |  |  |  |  |  |
| I hereby confirm the work has been completed in accordance with Contract specified drawings, specifications & standards. |  |  |  |  |  |
| PERFORMED BY CONTRACTOR: |  | REVIEW BY SUPERVISOR/LEAD ENGINEER: |  | EPCM ACCEPTED BY: |  |
| Signature: |  | Signature: |  | Signature: |  |
| Name: |  | Name: |  | Name: |  |
| Title: |  | Title: |  | Title: |  |
| Date: |  | Date: |  | Date: |  |